ZAM AI

| Platform | Zam AI — standalone SaaS medical intelligence API for ZamdaHealth and third-party healthtech companies |
| --- | --- |
| First Users (Phase 1 focus) | Patients — most urgent need. Pharmacies and doctors follow in subsequent phases. |
| Existing Data | NAFDAC-registered medication database, live pharmacy inventory from POS users, prescription history |
| Existing Products | Live pharmacy POS system, mobile app MVP (launching 22nd), doctor admin dashboard |
| Integration | Separate Zam AI SaaS dashboard. Database integration only. Not merged with existing admin. |
| Timeline | 12 weeks — MVP in Phase 2, full platform in Phase 3 |
| Funding | Pre-external funding. Co-founders contributing. Seed round anticipated post-launch. |
| 90-Day Success | 90%+ of features from the document working. A live, testable product ready for market. |
| Drug Repurposing | Vision: AI pattern recognition across purchase data to identify drug repurposing signals during outbreaks. |
| Hallucination Risk | Critical concern. RAG on verified NAFDAC data is the primary mitigation strategy. |

TECHNICAL APPROACH

Zam AI will be built as a modular, scalable API-first platform on Google Cloud Run — engineered from day one for zero hallucination and full NDPA 2023 compliance.

- RAG on NAFDAC database — AI retrieves verified drug data before every response, eliminating hallucination at the knowledge layer.

- Claude API as the conversational reasoning engine — with strict system prompts constraining outputs to verified medical data only.

- DrugList.ng and EMDEX API — real-time drug interaction checking, contraindication alerts, and dosage verification against live Nigerian pharmaceutical databases.

- Google Cloud Run — containerised, scalable, production-ready. The same infrastructure used by Eagles Den.

- Supabase for patient and pharmacy data — row-level security, NDPA 2023-compliant, encrypted at rest and in transit. No PII sent to the AI model.

- WhatsApp Business API — Nigeria's primary interface for patients and pharmacies before the mobile app deepens the experience.

- Multilingual support — English and Pidgin in Phase 2. Yoruba, Hausa, and Igbo in Phase 3.

THREE-PHASE BUILD PLAN — 12 WEEKS

PHASE 1 DISCOVERY & ARCHITECTURE Weeks 1–2

✓ Full technical specification document for Zam AI

✓ Data flow diagrams across all five layers (Knowledge, Pharmaceutical, Patient, Predictive, Conversational)

✓ NDPA 2023 compliance architecture and privacy framework

✓ NAFDAC database integration plan and DrugList.ng / EMDEX API design

✓ RAG system architecture for hallucination elimination

✓ Google Cloud Run infrastructure blueprint

✓ Zam AI SaaS API design for third-party healthtech integration

✓ Separation strategy: Zam AI standalone vs ZamdaHealth system integration

PHASE 2 MVP BUILD Weeks 3–9

✓ Conversational AI layer — Claude API with RAG on NAFDAC data (English + Pidgin)

✓ Patient: 24/7 symptom checker with verified drug recommendations

✓ Patient: prescription reader, medication guide, refill reminders

✓ Drug interaction checking and contraindication alerts (DrugList.ng + EMDEX)

✓ NAFDAC Greenbook verification — every drug recommendation cross-checked

✓ Pharmacy: basic inventory management and stock queries via WhatsApp

✓ Doctor: consultation note-taking and private medication suggestion assistant

✓ NDPA 2023-compliant patient data architecture on Supabase

✓ Zam AI admin dashboard (standalone SaaS — separate from ZamdaHealth admin)

✓ Deployed live on Google Cloud Run

✓ API endpoints for third-party healthtech integration (Phase 2 baseline)

PHASE 3 FULL PLATFORM Weeks 10–12

✓ Multilingual support: Yoruba, Hausa, Igbo via translation layer

✓ Predictive analytics: drug demand forecasting by region, seasonal illness patterns

✓ Outbreak detection: purchase anomaly signals for health authorities

✓ Drug repurposing intelligence layer: AI pattern matching across anonymised purchase data

✓ Doctor: full clinical decision support — treatment guidelines, lab result interpretation

✓ Pharmacy: predictive sales forecasting, smart reorder, expiry alerts

✓ Patient: personalised health reports, adherence tracking, health risk alerts

✓ Full Zam AI API documentation for third-party healthtech developers

✓ CTO onboarding and team training session

✓ Production load testing and security audit

File structure

zam-ai-core-api/

├── README.md

├── .env.example

├── .gitignore

├── docker/

│   ├── Dockerfile

│   └── docker-compose.yml          # local dev: API + Supabase local + worker

├── docs/

│   ├── architecture.md             # the 5-layer breakdown, Phase 1 deliverable

│   ├── data-flow-diagrams/

│   ├── api-spec/                   # OpenAPI/Swagger, grows into Phase 3 third-party docs

│   └── compliance/

│       └── ndpa-2023-framework.md

├── src/

│   ├── config/                     # env, feature flags, region/language config

│   ├── knowledge/                  # Layer 1 — Medical Knowledge

│   │   ├── sources/

│   │   │   ├── nafdac/

│   │   │   ├── emdex/

│   │   │   ├── bnf/

│   │   │   ├── mims/

│   │   │   ├── neml/

│   │   │   └── who_atc/

│   │   ├── ingestion/               # ETL jobs to pull/normalize each source

│   │   └── vector_store/            # embeddings + retrieval for RAG

│   ├── pharma/                      # Layer 2 — Pharmaceutical Intelligence

│   │   ├── interactions/

│   │   ├── contraindications/

│   │   ├── dosage/

│   │   └── alternatives/

│   ├── patient/                     # Layer 3 — Patient Health

│   │   ├── profiles/

│   │   ├── prescriptions/

│   │   ├── adherence/

│   │   └── risk_scoring/

│   ├── predictive/                  # Layer 4 — Predictive AI (Phase 3)

│   │   ├── demand_forecasting/

│   │   ├── outbreak_detection/

│   │   └── drug_repurposing/

│   ├── conversational/              # Layer 5 — Conversational AI

│   │   ├── rag_pipeline/            # retrieval before every Claude call

│   │   ├── claude_client/           # Claude API wrapper, system prompts

│   │   ├── language/                # Pidgin (P2), Yoruba/Hausa/Igbo (P3)

│   │   └── channels/

│   │       ├── whatsapp/

│   │       └── mobile_app/

│   ├── api/                         # public REST surface

│   │   ├── v1/

│   │   │   ├── patients/

│   │   │   ├── pharmacy/

│   │   │   ├── doctors/

│   │   │   └── partners/            # third-party SaaS API consumers (US-A01–A03)

│   │   ├── middleware/

│   │   │   ├── auth.ts              # API key auth for partners

│   │   │   └── rate_limit.ts

│   │   └── schemas/                 # request/response JSON schemas

│   ├── db/                          # Supabase client, migrations, RLS policies

│   └── jobs/                        # queued/background workers (reminders, alerts)

├── tests/

│   ├── unit/

│   ├── integration/

│   └── hallucination_eval/          # RAG groundedness tests — given the "critical concern"

├── scripts/

│   ├── seed_nafdac_data.ts

│   └── deploy_cloud_run.sh

└── .github/

└── workflows/

├── ci.yml

└── deploy.yml